Project Planning Template

Nutrition Assistant Project

| Date | 13 July 2026 |
| --- | --- |
| Team ID | - |
| Project Name | Nutrition Assistant |
| Maximum Marks | 4 Marks |

1️⃣ Project Overview

The Nutrition Assistant is a MERN Stack-based web application designed to help users maintain healthy eating habits by tracking meals, calories, and nutrients. It provides personalized diet recommendations and allows nutritionists (admins) to manage users, food databases, and progress reports efficiently.

2️⃣ Project Objectives

- Develop a secure, user-friendly platform for nutrition tracking.

- Enable personalized diet recommendations using AI.

- Provide an admin dashboard for nutritionists to manage users and food data.

- Promote health awareness and improve user wellness through data-driven insights.

3️⃣ Project Scope

- In Scope:

  - User registration and login

  - Meal logging and calorie tracking

  - Personalized diet plan generation

  - Admin management of users and food database

  - Progress dashboard and analytics

- Out of Scope:

  - Integration with wearable devices (future enhancement)

  - Offline mobile app version

4️⃣ Project Deliverables

| Deliverable | Description | Expected Completion |
| --- | --- | --- |
| Requirement Analysis | Define functional and non-functional requirements | 15 July 2026 |
| Design Phase | Create architecture, DFDs, and UI mockups | 18 July 2026 |
| Development Phase | Implement MERN Stack modules | 25 July 2026 |
| Testing Phase | Conduct UAT and bug fixes | 28 July 2026 |
| Deployment | Host application on Render/Vercel | 30 July 2026 |

5️⃣ Project Timeline

| Phase | Duration | Responsible Team |
| --- | --- | --- |
| Requirement Gathering | 2 Days | All Members |
| Design | 3 Days | Sowjanya & Ramya |
| Development | 7 Days | Vikas & Tejasree |
| Testing | 3 Days | Deva Raju |
| Deployment | 2 Days | Team Leader |

6️⃣ Team Members

- Mulamari Sowjanya (Team Leader)

- Moravaneni Ramya

- Vikas Aakula

- Rajigari Tejasree

- Deva Raju P

7️⃣ Risk Management

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Delay in development | High | Divide tasks and track daily progress |
| Data security breach | High | Implement JWT, bcrypt, and HTTPS |
| Inaccurate diet recommendations | Medium | Validate AI model with sample datasets |
| Server downtime | Low | Use cloud hosting with auto-scaling |

8️⃣ Tools & Technologies

- Frontend: React.js, HTML5, CSS3, JavaScript, Bootstrap

- Backend: Node.js, Express.js

- Database: MongoDB, MongoDB Atlas

- Authentication: JWT, bcrypt

- Hosting: Render / Vercel

- AI Integration: TensorFlow / Scikit-learn

9️⃣ Expected Outcomes

- A fully functional Nutrition Assistant web application.

- Improved user health awareness and engagement.

- Scalable architecture ready for future enhancements.